Date of Last Revision: March 7, 2005
Proposed Changes: November 18, 2005

Nebraska Information Technology Commission

Strategic Initiatives

Strategic Plan For

Network Nebraska

# Objectives

The primary objective of this initiative is to develop a broadband, scalable telecommunications infrastructure that optimizes the quality of network services to every public entity in the State of Nebraska.

# Benefits

# Through aggregation of demand, adoption of common standards, and collaboration with network services and applications, participants can achieve many benefits, including:

# Lower network costs;

# Greater efficiency for participating entities;

# Interoperability of systems providing video courses and conferencing;

# Increased collaboration among all K-20 educational entities;

# New educational opportunities;

# Competitiveness with surrounding states; and

# Better use of public investments.

# Current Status

The Division of Communications, the University of Nebraska, Nebraska Educational Telecommunications Commission, Department of Education, Public Service Commission, and the Nebraska Information Technology Commission have formed the Collaborative Aggregation Partnership (CAP) to guide and implement Network Nebraska.  The Division of Communications and University of Nebraska have entered into a memorandum of agreement to formalize their participation in this joint effort.

Using existing resources and aggregating existing demand from state government and the University of Nebraska, CAP has developed a multipurpose core backbone extending from Norfolk, Omaha, Lincoln, Grand Island, Kearney, North Platte, out to the Panhandle.  A shared circuit also connects Scottsbluff to the backbone at Grand Island.

State and University circuits have been moved to the backbone to take advantage of the economies and efficiencies offered by aggregation.  The K-20 community has started to migrate to this service as contracts have allowed.  Project 42 (consisting of ESUs 10, 11, 15 and 16) has purchased Internet service from Network Nebraska to serve the schools in their areas, as has Lincoln Public Schools.  Four of the state’s community colleges are customers of Network Nebraska, as is Wayne State College.

Internet 1 service costs should continue to decrease as more and more demand is reflected in subsequent bid specifications, potentially attracting larger Tier providers.  This could increase participation in Network Nebraska.  Internet 2 service is also available to educational participants through the University of Nebraska.

# Future

The major components of this initiative include:

- Development of a scalable, reliable, and secure telecommunications infrastructure that enables any type of eligible entity (i.e. local and state government, public and private K-12 and higher education, health care institutions) to purchase the amount of service that the entities need, on an annual basis;

- Establishment of a catalog of value-added applications that enables eligible entities to pick and choose services that are pertinent to them (e.g. Internet1, Internet2, and videoconferencing);

- Establishment of a network operations center that offers a helpdesk, network diagnostics, and engineering assistance in order to ensure acceptable qualities of service, with accompanying regional operation centers to provide an interface between the end users and the central network operations center;

- Establishment of a billing or accounting center to accept service orders, extend service agreements, provide consolidated billing, and to maintain customer accounts.

# Recommended Actions (To be updated by CAP in November-December, 2005)

(NOTE: These recommendations are still subject to change, pending additional advice from those entities that are participating in this strategic initiative.)

Action items for Network Nebraska for the remainder of FY 2005.

- Develop and offer Internet I services to eligible network participants by January 10, 2005

- University of Nebraska signs contract with provider for Internet I services no later than August 31, 2004.

- Division of Communications purchases Internet I services from the University no later than September 15, 2004.

- Collaborative Aggregation Partnership (CAP) agrees on rates to be charged to eligible network participants for Internet I services no later than September 15, 2004.

- Working through the NITC and the various Councils, CAP will distribute information related to the new Internet I charges to eligible network participants during the months of October, November and December 2004.

- Orders will be taken by CAP for new service and the circuits will be provisioned during the months of October, November and December, 2004.

- Internet I service turned up the first working day of January, 2005 for initial orders.

a. Lead Entity: CAP, in cooperation with staff of UNCSN and DOC, and assisted by NITC Councils.

b. Timeframe: August, 2004 – January, 2005.

c. Funding: No additional funding required for this action item.

d. Status (March 2005): Network Nebraska Internet service has been extended to eligible participants at a unit price approximately 50% of the October 2003 unit price. In addition, a service provider was contracted to provide redundant service out of the Omaha area. As of March 2005, an estimated 250,000 persons are being served by Network Nebraska Internet and transport services within state government, higher education, and K-12. This includes all four campuses of the University of Nebraska, two state colleges, three of the six community colleges, and all or part of the schools represented by ESUs 10, 11, 15, 16, and 18.

- Identify Tier II communities that offer opportunities for aggregation for services onto the network – ongoing.

- Both the University and the State will begin by providing a list to CAP of the communities where service is currently being provisioned that indicates the total amount of bandwidth currently being consumed no later than September 15, 2004.

- CAP will analyze the listings for opportunities to aggregate the existing service when coupled with other opportunities within the community no later than November 15, 2004.

- CAP will order service for the next Tier II community aggregation no later than January 15, 2005.

- New service will be provisioned by the provider and the move of existing service will be coordinated by CAP with the customer between January and March of 2005.

- Opportunities for the next Tier II community will be explored and started over again no later than May 15, 2005.

a. Lead Entity: CAP.

b. Timeframe: September, 2004 – May, 2005

c. Funding: No additional funding required for this action item.

d. Status (March 2005): Additional Tier II communities are still being considered. Wayne, Nebraska is aggregating Internet service from municipal and education entities through wireless service provided by Wayne State College. Tier II aggregation discussions have also occurred with Mid-Plains Community College in North Platte, UNK and ESU10 in Kearney, and the municipalities of Scottsbluff and Gering.

- Create a Service Level Agreement for use by CAP and the eligible network participants no later than November 1, 2004.

- CAP will work with appropriate legal counsel to establish a Service Level Agreement that will detail the service that is being provided to the client.  These meetings will take place thru August and September with a final draft document due September 30, 2004.

- CAP will review the document with agency and university leadership, as well as the Chair of the NITC with final approval no later than October 15, 2004.

- CAP will make the final adjustments to the document and the document will be ready for distribution to eligible network participants by November 1, 2004.

a. Lead Entity: CAP, in cooperation with University of Nebraska and State of Nebraska legal staff.

b. Timeframe: September-November, 2004

c. Funding: Cost for legal services assumed by UNCSN and DOC.

d. Status (March 2005): The Service Level Agreement has been developed and distributed to eligible network participants and suggested changes are now being reviewed.

- Create a Network Nebraska Level 1 Helpdesk no later than November 1, 2004.

- Members of CAP will estimate the numbers of calls that they are currently taking regarding information about Network Nebraska over the months of July and August 2004. That information will be collected by the CAP chair at the September 2004 meeting.

- A subcommittee of CAP consisting of the technical people will conduct a review of help desk software during the months of August and September.  A recommendation will be brought to the CAP group at the October 2004 meeting.

- CAP has determined that the Level 1 Helpdesk will reside at NET.  In order to transfer calls between the members of CAP, the NET telephone system will need an upgrade.  This upgrade will be accomplished no later than October 31, 2004.

- A toll-free number will be installed for use by the Level 1 Helpdesk and eligible clients.  The toll-free number will be ordered by September 15, 2004 and turned up for service no later than November 1, 2004.

a. Lead Entity: Nebraska Educational Telecommunications staff, in cooperation with CAP.

b. Timeframe: July-November, 2004

c. Funding: Cost for the toll-free number (888-NET-NEBR or 888-638-6327) service and cost for toll free calls minimal.

d. Status (March 2005): Call center is up and running staffed by NET.

- Create a Network Nebraska Website no later than December 15, 2004.

- CAP will identify URL for website no later than August 15, 2004.

- The office of the NITC will identify initial information for the web site and present the information to CAP at the September 2004 CAP meeting.

- After approval from CAP, a “test” web site will be developed by and hosted at Nebraska On-Line no later than October 15, 2004.

- CAP members will test the web site and make suggestions to the NITC staff through November 30, 2004.

- Final changes will be made to the web site and the site will be unveiled to the users no later than December 15, 2004.

a. Lead Entity: University of Nebraska Computing Services Network staff, in cooperation with CAP and staff of the NITC.

b. Timeframe: August-December, 2004

c. Funding: No funding required for this action item.

d. Status (March 2005): Network Nebraska website, www.networknebraska.net is posted and fully functional. Additional documents and resources are being added and linked as needed.

- Meet with the Technical Subcommittee of the Nebraska Statewide Telehealth Network to discuss issues related to network administration and management.

  - Lead Entity: Technical Panel

  - Timeframe:  May 31, 2005

  - Funding: No funding required for this task

  - Status (March 2005): Ongoing.

Date of Last Revision: March 4, 2005
Proposed Changes: November 18, 2005

Nebraska Information Technology Commission

Strategic Initiatives

Strategic Plan for the

Statewide Synchronous Video Network

# Objective

The objective of this initiative is to achieve a statewide synchronous video network capable of enhancing educational opportunities and citizen services through the exchange of interactive video between and among various sectors.

In order to accomplish this, a number of tasks must be completed.

- Acquisition of upgrade or replacement equipment and/or software that ensures compliance with the H.263/H.264 audio and video standard;

- Development or purchase of a scheduling system or enterprise resource management program that allows potential users to A) know the location and availability of resources, B) set up or reserve ad hoc or regularly scheduled events with other entities, and C) to facilitate exchange between various user sectors (e.g. K-12, higher education, telehealth, NVCN);

- Development of a network bandwidth management system or network operations center that assures pre-determined qualities of service, depending upon the type of video traffic;

- Development of an event clearinghouse that allows promotion, marketing, and registration for interactive video events;

- Development of training modules for new users;

- Development of a cost and funding algorithm to allow shared use of the statewide backbone for interstate distance education and videoconferencing.

Benefits

Since 1992, various entities within the State of Nebraska have spent an estimated 20 million dollars on interactive video capture and display equipment, fiber connectivity, and engineering design charges to provide for distance learning and videoconferencing. Considered cutting edge technology in the early years of operation, this investment resulted in over 300 high-quality, videoconferencing classrooms using multiple, incompatible video protocols spread over numerous separate political subdivisions. These service regions were established when groups partnered together to set up interlocal agreements in order to receive grant funds, enter into contracts and hire staff to exchange high school and college classes. Other smaller videoconferencing networks were set up by other state agencies and hospitals but were not interoperable with the school and college sites.

# In order for Nebraska to maximize the potential of its investment in interactive videoconferencing and to create unprecedented educational opportunities, all videoconferencing sites in this State must be in compliance with the State video compression standard and stakeholders must agree to work collaboratively to enhance the benefit for all end users.

# Current Status

# Currently, Nebraska enjoys one of the most robust distributions of local connectivity and bandwidth among any of its rural neighbors. This equates to 203 DS-3 (45 megabit per second, JPEG and MPEG2 video) circuits to high schools, ESUs, and campuses served by telephone companies and 111 high school, ESU, and campus sites that are served by cable companies with 100 megabit per second (or greater), full duplex, fiber circuits with H.263/H.264 video. Only about 24 high schools are left in the State without high bandwidth (>45Mbps) connections, many at their own choosing. Other state agency and telehealth videoconferencing circuits consist of single or double dedicated T-1 (1.55 megabit per second) lines.

# Nebraska high school distance learning classrooms are some of the busiest in the nation; with each classroom being used about 50% of the school day across the entire system. Taking high school credit courses and higher education dual credit and college credit courses at a distance, students are able to fulfill graduation requirements and expand their high school experiences with opportunities that are unavailable at their local high school. Some high schools permit community and adult education classes in the evening hours.

Distance learning consortia (interlocal agreements between neighboring districts) often are able to share the talents of one qualified instructor across several schools and sections of students each semester.

Unfortunately, due to the high costs of transporting high bandwidth (JPEG) video signals, distance learning consortia have been unable to afford course exchange with consortia in other parts of the State, thus limiting their credit course offerings and educational opportunities.

The original 10-year contracts between the distance learning consortia and the telephone company providers for JPEG video service will begin expiring in the Spring of 2006. With little likelihood of lengthy contract extensions for JPEG video service, the schools will need to upgrade to an H.323 Internet Protocol communication standard, new codecs (Coder-Decoders) to accommodate the H.263/H.264 video standards, and switch/router technology at the end user site to manage the resulting data network. The later of the JPEG consortium contracts are not due to expire until 2009 but the industry has chosen to no longer manufacture nor repair JPEG video equipment, thus prompting an early conversion of these contracts to IP video.

Whereas Nebraska’s (telco provided) interactive video efforts have been mostly localized with high bandwidth video, most other states have converted or are converting to IP video and have been trying to realize further educational programming through ad hoc enrichment activities and use of Internet2.

The current network will not be able to meet the future distance learning applications and the bandwidth needs for the Internet and Internet2.  Therefore it is necessary to convert to the next generation distance learning (data) network.

# Future

Nebraska has enormous potential to assemble one of the country’s best telecommunications networks for education, health care, and government. The Nebraska Information Technology Commission and its advisory groups have fostered a collaborative environment for participative decision making among several major subsectors. The Collaborative Aggregation Partnership, a team of University of Nebraska, Division of Communications, and Nebraska Educational Telecommunications staff have been successful in negotiating statewide backbone contracts for scalable bandwidth for public entities. Technological developments and breakthroughs in routing technology in the past two years have greatly enhanced the quality of service related to IP-based, H.26X video compression.

The new Statewide Synchronous Video Network design incorporates the requirements established by the Statewide Synchronous Video Network Work Group of the Nebraska Information Technology Commission.  This network design has the flexibility to support both proprietary and standard protocols, and allows the school full access to the available bandwidth.  The network can grow to meet any bandwidth or application requirements, and has any optical interface available from Ethernet to OC-192.

This network design is consistent with the goals of the Nebraska Information Technology Commission and will integrate into Network Nebraska.  Most importantly for those who qualify, this network is eligible for E-rate discounts.  All consortiums and member schools benefit because this is a plan toward statewide services and interconnectivity.   Not only is video bandwidth available, but also data applications such as the Internet and Internet2.  Asynchronous distance learning applications such as Blackboard, Desire2Learn, or Angel become a reality with the bandwidth that will be made available, and multiple classrooms become much more affordable.

The contracts for the current distance learning networks begin to expire in the next two years.  This network is leading edge technology, is of carrier grade quality, and is scalable to meet any growth demands.

The vision of the future statewide synchronous video network includes the umbrella capacity for any interactive video unit to be able to interconnect with any other interactive video unit, regardless of location. The vision of the future also includes assurances for network security and quality of service within a particular sub-network (i.e. telehealth, State Patrol, K-12 distance learning). Most end users are in agreement that the State should purchase or contract for a single software scheduling system that can remotely turn on a specific video unit, log system usage statistics, allow promotion of ad hoc education events, and secure permission for usage from local site coordinators.

# Recommended Actions

(NOTE: These recommendations are still subject to change, pending additional advice from those entities that are participating in this strategic initiative.)

- Review of the single audio and video standard for low-bandwidth distance learning and videoconferencing.

Actions include:

- Rechartering the Video Standards Work Group to review  the H.263/H.264 video compression protocol and G.722, G.722.1,  and G.728 audio compression protocols as approved by the Nebraska Information Technology Commission.

a. Lead Entity: NITC Technical Panel

b. Timeframe: January 1, 2007

c. Funding: No funding required for this task

d. Status:

- Acquisition of upgrade or replacement equipment and/or software that ensures compliance with the audio and video standard.

Actions include:

1.  The State of Nebraska CIO shall bid for a specified list of equipment for school districts, ESUs, and public postsecondary institutions who want to participate in statewide leasing and/or purchasing contracts.

a. Lead Entity: Nebraska Chief Information Officer, in conjunction with the NITC Technical Panel

b. Timeframe: March, 2006

c. Funding: Actual funding request estimated at $3.6 million; no funding required to  develop the request.

d. Status:

2.  Designation of a fiscal entity to oversee bidding, ordering, delivery and installation of equipment.

a. Lead Entity: To be named.

b. Timeframe: March 2006

c. Funding: Administrative funding and staffing to be determined

d. Status :

3.  Equipment RFP, bidding, ordering, delivery and installation of equipment

a. Lead Entity: To be named

b. Timeframe: March 2006 - July 2006

c. Funding: Distance Education Enhancement Task Force recommendations; or NDE Deficit Request #13-01.

d. Status:

- Development or purchase of a scheduling system or enterprise resource management program that allows potential users to know the location and availability of resources, and/or set up or reserve ad hoc or regularly scheduled events with other entities.

Actions include:

1.  Research scheduling systems and enterprise resource management programs.

a. Lead Agency: NITC Technical Panel’s Statewide Synchronous Video Work

Group

b.  Timeframe: September 2004-December 2006

c.  Funding: No funding required for this task.

d. Status :

2.  Purchase or develop a scheduling system and/or enterprise resource management program.

a. Lead Entity: To be named.

b. Timeframe: Summer, 2006

c. Funding: To be determined.

d. Status (March 2005): The Distance Education Enhancement Task Force would provide recommendations for this action item by December 31, 2005. Timeframe likely to be delayed until summer, 2006 at the earliest.

- Explore options for a network bandwidth management system or network operations center that assures pre-determined qualities of service, depending upon the type of video traffic.

Actions include:

1. Explore options for a network operations center that assures particular qualities of

service.

a. Lead Entity: Network Nebraska (Collaborative Aggregation Partnership)

b. Timeframe: Ongoing

c. Funding: Funding to complete this task to be determined.

d. Status The Distance Education Enhancement Task Force would provide recommendations for this action item by December 31, 2005.

- Development of an event clearinghouse that allows promotion, marketing, and registration for interactive video events.

Actions include:

1. Development of a web-based clearinghouse that allows originators to post events

and users to register for or view the date, time and frequency of individual events.

a. Lead Entity: Statewide Synchronous Video Work Group, in conjunction with the Distance Education Council

b. Timeframe: Fall, 2006

c. Funding: To be determined.

d. Status The Distance Education Enhancement Task Force would provide recommendations for this action item by December 31, 2005.

- Development of training modules for new users.

Actions include:

1. Development of training modules to accompany equipment orientation.

a. Lead Entity: Distance Education Council, in cooperation with commercial equipment manufacturer.

b. Timeframe: June-August, 2006 (Corresponding with equipment deployment)

c. Funding: To be determined.

d. Status (March 2005): The Distance Education Enhancement Task Force, would provide recommendations for this action item by December 31, 2005.

- Development of a cost and funding algorithm to allow shared use of the statewide backbone for interstate distance learning and videoconferencing.

Actions include:

1.  Generate models for charging for the statewide network.

a. Lead Entity: NITC Technical Panel’s Statewide Synchronous Video Work

Group, in conjunction with Network Nebraska (Collaborative Aggregation

Partnership)

b. Timeframe: Ongoing

c. Funding: No funding required for this task.

d. Status (March 2005): The Distance Education Enhancement Task Force would provide recommendations for this action item by December 31, 2005.

Date of Last Revision: March 7, 2005
Proposed Changes: November 18, 2005

Nebraska Information Technology Commission

Strategic Initiatives

Strategic Plan for

Digital Education Enhancement

# Objective

The primary objective of this initiative is to promote the effective and efficient integration of technology into the instructional process and to utilize technology to deliver enhanced educational opportunities to students at all levels throughout Nebraska on an equitable and affordable basis.

This initiative includes the development and execution of a Pre-Kindergarten-Adult Education statewide Digital Education Enhancement strategy to:

- Connect eLearning innovators and leverage their expertise and experience;

- Build collaborative relationships between K-12 and Higher Ed educators;

- Develop discipline-specific and age-specific instructional design models;

- Encourage the development and sharing of instructional content; and

- Ensure the infrastructure required to support the deployment and ongoing support of eLearning is in place and available.

The primary components of Digital Education encompasses:

- Course/Content Management Software.  This technology supports the development and delivery of instructional content, assessment and grading, lesson planning, and provides learners with instructional support features to include interactive chat and threaded discussion groups, linkage to reference materials, etc.

- Digital Media Content/Delivery.  This technology would serve as the basis for the establishment of a digital media repository to facilitate the sharing of educational content. This digital media repository would provide the ability to store, organize, classify, categorize, control access to, share, retrieve, and present digital content of all forms to include audio, video, graphical, and textual.

- Infrastructure.  This includes the network, organizational, administrative, and support resources required to deploy and support Digital Education statewide.

Benefits

Establishing a statewide Digital Education Enhancement strategy will provide students and teachers all over Nebraska access to rich instructional resources that are not currently available.

The benefits of a statewide Digital Education Enhancement system would include:

- The sharing of learning objects and other educational content and reference materials that would significantly enrich and deepen the learning experiences offered to Nebraska students, particularly those in the K-12 sector;

- Greater collaboration among educators at all levels;

- The building of extended educational communities of learning and support for ongoing professional development and lifelong learning opportunities;

- Creation of a dual-use training engine for other state agencies, political subdivisions, and adult continuing education;

- Development of diverse instructional and training modules ranging from the simple (how to operate a piece of machinery) to the complex (a web-based course to achieve technician certification).

# Current Status

Higher education institutions have made significant investments and deployments of eLearning technology. Survey data collected in 2002 by the staff of the Nebraska Information Technology Commission revealed that eight of 15 Nebraska independent colleges and universities were using some type of course management software. From the same data, all six community colleges, all three state colleges, and all four campuses of the University of Nebraska system were also using some commercial version of the software, ranging from Blackboard to WebCT to Jones eKnowledge. Course usage by students and faculty involvement has reportedly grown by over 10% per year.

In the 2002 data, K-12 schools were just beginning to explore eLearning software using open source or single-district contracts. As of August 2005, a consortium of ESUs (–called myeLearning.org) had contracted with Angel software to replace their 2003-04 contract with Blackboard. MyeLearning.org reports 16 of 17 Educational Service Units involved with the Angel purchase agreement and over 7500 active licenses among students and teachers.

This report should also mention the early development of Class.com and the University Independent High School, which has continued to offer eLearning services to the present. Class.com has formed strategic partnerships with the Plano ISD eSchool (Texas), Virtual Greenbush AEA (Kansas), and Westside Virtual High School (Nebraska).

Nationally, 14 states have reported the creation of statewide virtual high schools with 25 more states with some type of statewide eLearning involvement.

# Future

The ultimate future state of Nebraska’s Digital Education initiative is uncharted. Higher education institutions still have potential for additional software penetration with additional seat licenses and also additional options for portals and enterprise versions.

If higher education growth is any indication, Nebraska K-12 schools are on the edge of a tremendous growth period with eLearning. There is unmet needs in rural areas of the State to achieve educational equity of opportunity and eLearning is one tool to assist. Nebraska’s 300+ interactive video, distance learning classrooms should immediately adopt course management software for course organization, electronic assessments, and teacher-student and student-student communications.

Nebraska citizens and students would enjoy a much greater access to more flexible lifelong learning opportunities, should a statewide Digital Education strategy be adopted. Additional educational opportunity often results in workforce development and enhanced economic vitality. Nebraska’s economic engine would be improved through greater retention of high school and college graduates.

# Recommended Actions (To be updated November, December 2005)

(NOTE: These recommendations are still subject to change, pending additional advice from those entities that are participating in this strategic initiative.)

- Work with education and staff development professionals to document strategies, techniques and tools used in course management and create a clearinghouse of eLearning best practices and training modules.

Actions include:

1.   Creation of a clearinghouse of eLearning best practices and training modules.

a. Lead Entity: Staff of the Nebraska Information Technology Commission,

working in concert with the NITC Education Council, and staff of the

University of Nebraska Computer Services Network.

b. Timeframe: December 31, 2005

c. Funding: No funding required for this action item.

d. Status (March 2005): In progress.